Midterm Project: QA Implementation and Empirical Analysis

Student: Dias Kazikhanov, Abzal Nurym, Amir Karataev

Group: CSE-2506M

Course: Advanced QA

Date: April 10, 2026

1. System Description

The system under test is Habaneras de Lino DRF API, an e-commerce backend used in this midterm as a practical QA target rather than as an isolated implementation showcase. The platform exposes a realistic mix of catalog, cart, checkout, pricing, payment, and dashboard-management behavior, which makes it suitable for observing how a layered QA strategy performs against business-relevant and failure-sensitive flows.

- Architecture: monolithic Django application with REST endpoints and server-rendered dashboard pages.

- Technologies used: Django, Django REST Framework, PostgreSQL, Docker, Docker Compose, Nginx, Stripe, pytest, requests, Playwright, GitHub Actions.

- Key functionalities: product catalog, collections, cart retrieval, order creation, pricing and tax calculation, payment processing, and dashboard administration.

Repository link: https://github.com/Svoppy/QA_drf-api

| Component | Implementation |
| --- | --- |
| Backend framework | Django 4.0.6 |
| API framework | Django REST Framework 3.13.1 |
| Database | PostgreSQL |
| Containerization | Docker and Docker Compose |
| Reverse proxy | Nginx |
| Payments | Stripe |
| Unit and integration framework | pytest |
| Browser automation | Playwright |

| Baseline Metric | Value |
| --- | --- |
| Unit tests before midterm | 22 passed |
| Integration tests before midterm | 28 passed |
| E2E tests before midterm | 5 passed |
| Total before midterm | 55 passed |
| Coverage before midterm | 41.00% |

2. Methodology

The methodology remained risk-based, but at the midterm stage it was no longer driven only by planning assumptions. High-risk modules identified earlier were re-examined against actual automation evidence, including execution reports, coverage measurements, repeated runs, and defects observed across Assignment 2 and the current iteration. This allowed the analysis to move from expected risk toward measured risk visibility.

- Re-run the completed Assignment 2 suite to confirm the starting baseline.

- Re-evaluate the top 3-5 high-risk modules.

- Extract failed tests, flaky behavior, coverage gaps, and unexpected system behavior from automation evidence.

- Map the evidence to likelihood, impact, and detectability.

- Expand automation with 8 new tests across unit, integration, and E2E levels.

2.1 Re-evaluated High-Risk Components

| Module | Original Risk Score | Observed Issues (A2/A3) | Updated Risk Score | Justification |
| --- | --- | --- | --- | --- |
| M1 - Order and Checkout | 20 | D-004 duplicate-order risk still open; malformed JSON handled with controlled error; module coverage 72.00% | 18 | Impact remains critical, but detectability improved and no unhandled checkout crash was reproduced |
| M2 - Stripe Payment Integration | 15 | New unit tests cover token failure and charge failure rollback; no live payment success-path evidence; module coverage 66.67% | 15 | Risk remains unchanged because impact is critical and coverage is below 70% |
| M6 - Data Validation | 16 | D-005 zip code validation weakness; serializer and negative currency validation now covered; module coverage 81.08% | 14 | Validation remains important, but detectability improved after added tests |
| M8 - Tax Calculation | 12 | D-002 no active GlobalModel crash; D-003 multiple active GlobalModel crash; module coverage 94.74% | 16 | Empirical evidence showed two real high-severity crash modes in a pricing path |
| M3 - Cart Management | 12 | D-001 unknown token returns 200; concurrency test passed; module coverage 54.17% | 13 | No crash under repeated requests, but detectability remains low |

2.2 Evidence from Automation Runs

A. Failed Test Cases

| Test Name / ID | Module Affected | Failure Type | Frequency | Evidence Source | Status |
| --- | --- | --- | --- | --- | --- |
| test_valid_login_redirects_away_from_login | M7 | Environment/setup failure | 1 | Assignment 2 historical run | Fixed in CI by admin user creation |
| test_dashboard_shows_store_app_models | M7 | Environment/setup failure | 1 | Assignment 2 historical run | Fixed in CI by admin user creation |
| TC-MT-E2E-M8-01 | M8, admin_app | Authorization defect | 1 | Midterm local run before code fix | Fixed |
| TC-MT-E2E-M1-01 | M1, admin_app | Authorization defect | 1 | Midterm local run before code fix | Fixed |

B. Flaky Tests

| Test ID | Runs Observed | Passes | Failures | Flaky | Suspected Cause |
| --- | --- | --- | --- | --- | --- |
| TC-MT-IT-M1-01 | 5 | 5 | 0 | No | None observed |
| TC-MT-IT-M3-01 | 5 | 5 | 0 | No | None observed |
| TC-MT-E2E-M8-01 | 5 | 5 | 0 | No | None observed after fix |
| TC-MT-E2E-M1-01 | 5 | 5 | 0 | No | None observed after fix |

C. Coverage Gaps

| Module | Measured Coverage % | Threshold | Status | Untested Functions / Endpoints / Components |
| --- | --- | --- | --- | --- |
| M1 - Order and Checkout | 72.00 | 70 | Pass | Paid order success path with real cart; full idempotency behavior with valid cart; production cost and profit branch |
| M2 - Stripe Payment Integration | 66.67 | 70 | Below threshold | Live Stripe success path; payment persistence branch; refund and webhook behavior |
| M6 - Data Validation | 81.08 | 70 | Pass | Some serializer and view combinations remain indirectly covered |
| M8 - Tax Calculation | 94.74 | 70 | Pass | No major gap found in current measurable unit path |
| M3 - Cart Management | 54.17 | 70 | Below threshold | Variation update and delete path; cart serializer nested branches; alternate retrieval branches |

D. Unexpected System Behavior

| ID | Module | Observation | Predicted in Assignment 1 | Status |
| --- | --- | --- | --- | --- |
| D-001 | M3 | Unknown cart token returns 200 instead of a clear missing-cart response | Partially | Open |
| D-006 | M7 | Fresh environment lacked admin user, causing E2E authentication flow failure | No | Fixed |
| MT-DEF-01 | M1, M8, admin_app | Anonymous user could access dashboard pages without login | No | Fixed |
| PERF-01 | Whole suite | No performance anomaly observed in repeated midterm runs | No | Observed stable |

2.3 Mapping Evidence to Risk Dimensions

| Module | Likelihood | Impact | Detectability | Evidence Basis |
| --- | --- | --- | --- | --- |
| M1 - Order and Checkout | Medium | Very High | Medium | Open duplicate-order risk, stable negative-path tests, 72.00% module coverage |
| M2 - Stripe Payment Integration | Medium | Very High | Medium-Low | Failure paths covered, but live payment success and refund behavior remain unverified |
| M6 - Data Validation | Medium | High | High | Added serializer and field validation tests, 81.08% module coverage |
| M8 - Tax Calculation | High | Very High | High | Two confirmed crash modes and 94.74% measurable coverage |
| M3 - Cart Management | Medium | High | Low | 54.17% module coverage and unresolved unknown-token behavior |

3. Automation Implementation

The automation suite was expanded in a controlled way across the three required levels: unit, integration, and end-to-end. The intention was not to inflate the test count for its own sake, but to place new checks where the earlier suite was still leaving risk, ambiguity, or weak detectability visible. Execution remained CI-driven through GitHub Actions so that the added coverage would remain reproducible rather than purely local.

3.1 CI/CD Setup

| Stage | Trigger / Dependency | Main Actions | Quality Gate / Output |
| --- | --- | --- | --- |
| Unit Tests + Coverage Gate | Every push or pull request | Install dependencies, run pytest tests/unit with coverage | 100% pass and coverage artifact |
| Integration Tests (Docker SUT) | After unit stage passes | Create .env, start Docker, wait for health, run tests/integration | 100% pass and integration JUnit artifact |
| E2E Tests (Playwright Chromium) | After integration stage passes | Create admin user, install Chromium, run tests/e2e | 100% pass and E2E JUnit artifact |
| CD - Push Docker image to GHCR | Push to main after all tests pass | Build and push image to GHCR | Deployment artifact |

3.2 Test Structure

| Layer | Framework / Tool | Scope |
| --- | --- | --- |
| Unit | pytest + pytest-django | Model logic, serializer validation, Stripe failure-path rollback |
| Integration | pytest + requests | HTTP endpoints, malformed input handling, concurrency behavior |
| E2E | pytest-playwright | Browser-level access control and dashboard flow verification |

3.3 Quality Gates Definition

| Gate | Threshold | Current Result | Evaluation |
| --- | --- | --- | --- |
| Test pass rate | 100% | 63/63 passed locally | Appropriate |
| Total coverage | 70% | 74.41% | Appropriate |
| High-risk module coverage | 70% | M2 = 66.67%, M3 = 54.17% | Strict but useful because it exposes real gaps |
| Critical failures allowed | 0 | 0 open blocking failures after fixes | Appropriate |

3.4 New Midterm Test Cases

| Test ID | Target Module | Scenario Type | Input Data | Expected Output | Actual Result |
| --- | --- | --- | --- | --- | --- |
| TC-MT-UT-M2-01 | M2, M1 | Failure | Valid order payload; stripe.Token.create mocked to raise AuthenticationError | HTTP 400, payment error message, no Order or Payment saved | Observed HTTP 400 with rollback; test passed |
| TC-MT-UT-M2-02 | M2, M1 | Failure | Valid order payload; stripe.Token.create succeeds; stripe.Charge.create mocked to raise APIConnectionError | HTTP 400, payment error message, no Order or Payment saved | Observed HTTP 400 with rollback; test passed |
| TC-MT-UT-M6-01 | M6 | Edge | AddressSerializer input with zip_code = 123456 | Serializer invalid; zip_code validation error returned | zip_code error observed; test passed |
| TC-MT-UT-M6-02 | M6 | Invalid input | GlobalModel with mx_value = -1.0000 | ValidationError on mx_value | ValidationError observed; test passed |
| TC-MT-IT-M1-01 | M1 | Failure | POST /store/orders/ with malformed JSON body | Controlled client error, not HTTP 500 | Controlled client error observed; test passed |
| TC-MT-IT-M3-01 | M3 | Concurrency | Five parallel GET requests to /store/cart/<same_token>/ | Only controlled responses; no HTTP 500 | Parallel requests completed without HTTP 500; test passed |
| TC-MT-E2E-M8-01 | M8, admin_app | Invalid user behavior | Anonymous browser navigation to /dashboard/global-configs/ | Redirect to /dashboard/accounts/login/ | Redirect observed after fix; test passed |
| TC-MT-E2E-M1-01 | M1, admin_app | Invalid user behavior | Anonymous browser navigation to /dashboard/orders/ | Redirect to /dashboard/accounts/login/ | Redirect observed after fix; test passed |

3.5 Evidence Links and Test Mapping

| Artifact | Link or Location |
| --- | --- |
| Repository | https://github.com/Svoppy/QA_drf-api |
| Workflow file | https://github.com/Svoppy/QA_drf-api/blob/main/.github/workflows/ci.yml |
| Pipeline run | https://github.com/Svoppy/QA_drf-api/actions/runs/24211718046 |
| Unit tests | tests/unit/test_midterm_order_failures.py and tests/unit/test_midterm_validation.py |
| Integration tests | tests/integration/test_midterm_resilience.py |
| E2E tests | tests/e2e/test_midterm_dashboard_access.py |
| Fixed application file | sut/habaneras-de-lino-drf-api/admin_app/views.py |

| Test ID | System Behavior Verified |
| --- | --- |
| TC-MT-UT-M2-01 | Order payment token failure is handled without leaving partial persistence |
| TC-MT-UT-M2-02 | Charge failure branch rolls back the order creation path cleanly |
| TC-MT-UT-M6-01 | Address validation blocks oversized postal codes at serializer level |
| TC-MT-UT-M6-02 | Negative currency configuration is rejected by model validation |
| TC-MT-IT-M1-01 | Orders endpoint returns controlled client error for malformed JSON |
| TC-MT-IT-M3-01 | Cart endpoint remains stable under parallel requests for the same token |
| TC-MT-E2E-M8-01 | Restricted dashboard global configuration pages require authentication |
| TC-MT-E2E-M1-01 | Restricted dashboard order pages require authentication |

4. Results

4.1 Metrics Tables

| Metric | Before Midterm | After Current Midterm Iteration | Change |
| --- | --- | --- | --- |
| Unit tests | 22 | 26 | +4 |
| Integration tests | 28 | 30 | +2 |
| E2E tests | 5 | 7 | +2 |
| Total automated tests | 55 | 63 | +8 |
| Total coverage (store_app) | 41.00% | 74.41% | +33.41 pp |
| Unit runtime | 2.18s | 1.77s | -0.41s |
| Integration runtime | 1.11s | 1.15s | +0.04s |
| E2E runtime | 5.82s | 9.17s | +3.35s |
| Total local runtime | 9.11s | 12.09s | +2.98s |

| Module | Risk Level | Defects Found | Current Count |
| --- | --- | --- | --- |
| M1 | Critical | D-004, MT-DEF-01 | 2 |
| M2 | Critical | No live defect reproduced | 0 |
| M6 | Critical | D-005 | 1 |
| M8 | High | D-002, D-003, MT-DEF-01 | 3 |
| M3 | High | D-001 | 1 |
| M7 | Medium | D-006 | 1 |

| Pipeline Element | Started | Completed | Duration | Status |
| --- | --- | --- | --- | --- |
| Workflow run #13 | 2026-04-09 20:27:38 UTC | 2026-04-09 20:32:18 UTC | 4m 40s | Success |
| Unit Tests + Coverage Gate | 20:27:42 UTC | 20:28:22 UTC | 40s | Success |
| Integration Tests (Docker SUT) | 20:28:26 UTC | 20:30:02 UTC | 1m 36s | Success |
| E2E Tests (Playwright Chromium) | 20:30:06 UTC | 20:32:17 UTC | 2m 11s | Success |
| CD - Push Docker image to GHCR | 20:32:17 UTC | 20:32:17 UTC | 0s | Skipped on pull_request |

4.2 Graphs

Figure 1. Coverage by high-risk module

Figure 2. Detected defects by module

Figure 3. Execution time before vs after midterm

4.3 Pipeline Screenshots and Logs

Pipeline run URL: https://github.com/Svoppy/QA_drf-api/actions/runs/24211718046

Figure 4. GitHub Actions pipeline run #12

Figure 5. Unit job page from pipeline run #12

| Source | Evidence |
| --- | --- |
| GitHub Actions run #13 | Run status = completed, conclusion = success, artifacts = coverage-report, integration-test-results, e2e-test-results |
| integration-results.xml | tests="28" failures="0" time="1.117" |
| e2e-results.xml | tests="5" failures="0" time="5.818" |
| Midterm local suite | 26 unit, 30 integration, 7 E2E, total 63 automated tests, total coverage 74.41% |

4.4 Planned vs Actual

| Aspect | Planned (A1) | Actual (A2/A3) | Gap |
| --- | --- | --- | --- |
| Coverage target | 60% overall | 41% in A2, 74.41% after midterm iteration | A2 missed the target; midterm iteration exceeded it |
| Stripe automation | Mocks or test keys | Only mock-based failure-path coverage added so far | Success path and refund flow remain missing |
| Cart lifecycle depth | Full create, add, retrieve, checkout | Retrieval and resilience covered; checkout-linked cart path remains shallow | Partial fulfillment |
| Admin access coverage | Admin smoke only | Midterm found and fixed anonymous dashboard access defect | Scope expanded beyond original plan |
| Pipeline evidence | CI on every commit | Workflow exists and successful PR run #13 is documented for the current midterm snapshot | Current report includes matching pipeline evidence |
| Defect expectation | Highest-risk modules should yield most defects | Highest-risk modules did yield most defects | Planning assumption confirmed |

5. Discussion

The midterm iteration strengthened both detectability and evidence quality, but it also exposed where earlier planning had been too optimistic, too broad, or simply not specific enough. In that sense, the value of the iteration was not limited to better metrics. It also clarified which parts of the QA strategy were genuinely effective and which parts still relied on incomplete observation.

5.1 Quality Gate Evaluation

| Gate | Threshold | Current Result | Evaluation |
| --- | --- | --- | --- |
| Test pass rate | 100% | 63/63 passed locally | Appropriate |
| Total coverage | 70% | 74.41% | Appropriate |
| High-risk module coverage | 70% | M2 = 66.67%, M3 = 54.17% | Strict but useful because it exposes real gaps |
| Critical failures allowed | 0 | 0 open blocking failures after fixes | Appropriate |

| Question | Answer |
| --- | --- |
| Were the thresholds too strict or too lenient? | Overall pass-rate and total-coverage thresholds were appropriate. The 70% high-risk module threshold was strict for the current state, but it was useful because it exposed real M2 and M3 gaps. |
| Did the system fail due to poor code quality? | Yes, partly. The anonymous dashboard access defect and the GlobalModel singleton crash modes were code-quality issues in high-impact paths. |
| Did the system fail due to insufficient tests? | Yes. M2 and M3 remained under-observed until the midterm expansion introduced focused failure and concurrency checks. |
| Did the system fail due to unrealistic thresholds? | No for the overall gates. Only the per-module 70% threshold was aggressive, but it still served as a valid diagnostic target rather than an unrealistic one. |

5.2 Required Insights

| Insight Type | Finding |
| --- | --- |
| Incorrect assumptions in planning | Assignment 1 underestimated the pricing risk in M8 because singleton GlobalModel failure modes were not weighted strongly enough. |
| Missing test scenarios | Stripe success path, refund behavior, cart variation update branches, and dashboard access control were not covered early enough. |
| Inefficient automation design | Earlier evidence relied too heavily on broad smoke checks and did not isolate high-risk failure branches in Stripe and dashboard authorization. |
| Improvements for next phase | Add Stripe success-path mocks or sandbox integration, expand cart branch coverage, and keep module-level coverage targets visible in CI analysis. |

5.3 What Worked / What Did Not

- What worked: the pipeline structure stayed stable, the selected midterm tests remained repeatable across reruns, and the expansion quickly surfaced a real dashboard authorization defect rather than only confirming already-known behavior.

- What did not work: early coverage growth was too concentrated around safer model paths, which left M2 and M3 with weaker detectability than the overall coverage number initially suggested.

- Unexpected findings: M8 pricing risk became more serious after crash reproduction was confirmed, and dashboard access control turned out to be less reliable than the earlier assignments had implied.

- Improvements for next phase: add stronger Stripe success-path evidence, deepen cart branch coverage, and continue reporting module-level evidence instead of relying too heavily on total coverage alone.